## Slide 1: Charts
Midterm Progress Report
Benjamin Johnson

## Slide 2: Introduction
Desktop application for creating and sharing musical chord charts / backing tracks
  Small music library to handle notes, chords, etc.
Cross Platform Support
  Linux, Mac, Windows
  Tools:
    Qt 6.7 (Qt Widgets UI, QApplication Framework)
    FluidSynth 2 (MIDI sequencer & playback library)
    C++17
Online sharing feature w/ central DB

## Slide 3: Use Case Diagram

## Slide 4: Object Diagram

## Slide 5: Activity Diagram
or delete if authenticated

## Slide 6: Completion Progress
User Interface
  ~75% - progress and changes will be made as application code is fleshed out and features can be integrated
Music Utils
  ~99%? - everything modeled has been implemented; may need to add / change small things
Core App
  ~50% - UI integration with chord builder & MIDI library complete (it makes sounds!)
Server / Database
  Planned…

## Slide 7: Process Model
Looking more and more like waterfall every day…
UI & Music Utils are almost done being implemented -> moving to testing stage
Core Application in implementation stage

## Slide 8: Timeline
Early October:
  Finalize requirements
  UI design & front-end implementation
Late October:
  Front-end refinements
  Client-side back-end implementation
Early November:
  Finish client-side application
  Client-side app testing
  Server-side back-end implementation
Late November:
  Finish server-side
  Integration testing

## Slide 9: Challenges
Cross-Platform Development
  Everyone has different problems…
    Linking / general inconsistency
    macOS SDK updates
    MSVC / “DLL not found”
Making the “right” choices
  Chord representation: interval set vs. pitch set vs. complete enumeration

## Slide 10: Risk Analysis
Slow start, but making good progress
  Time spent in research phase is paying off
  Should be fully functional by final presentation
Focusing on the big picture - Changes from initial plan:
  Web app build postponed
    Focus on the big 3 desktop platforms
  Tutorials may be minimal in the initial release
Implementation has been smooth so far